Amendment -1 Tender No. HLL/ID/13/46 dated 05.06.2013

Sub: Amendment for the work : Construction of Gallery Building For Proposed Regional Science Centre, Chalakkudy The time of completion of the work is amended as 12 months instead of 15 months as in tender document.

Deputy Vice President (Tech)

HLL Lifecare Limited

Infrastructure Development Division